Dean Roberts

CST 499 Computer Software Technology

Dr Charmelia Butler

June 24, 2026

Project Test Plan for the Student Course Registration System

Introduction

Software testing is an important part of the software development life cycle because it helps confirm that an application works correctly and meets user needs. A test plan provides a roadmap by defining testing goals, responsibilities, procedures, tools, and release criteria (Spillner et al., 2014). The Student Course Registration System allows users to create accounts, log in, enroll in courses, view schedules, and drop courses. This test plan describes the testing approach, team roles, incident reporting process, defect classifications, configuration management strategy, and tools used to verify system quality. Its structure was adapted from a commonly used software testing plan template (Guru99, 2025). The purpose of this plan is to help ensure the system is reliable, secure, and aligned with project requirements before release.

Scope

In-Scope Features

The following system components will be tested:

- User Registration

- User Login Authentication

- Profile Management

- Course Registration

- My Schedule Functionality

- Course Enrollment

- Course Removal (Drop Course)

- Database Connectivity

- Session Management

Out-of-Scope Features

The following items are excluded from this testing effort:

- Mobile application testing

- Advanced penetration testing

- Load and stress testing

- Third-party integrations

Quality Objectives

The main quality objectives for this project are to:

- Verify that all system functions operate according to requirements.

- Ensure users can successfully register and log in.

- Confirm course enrollment records are accurately stored in the database.

- Verify course removal updates both the schedule and database records.

- Ensure only authenticated users can access registration features.

- Minimize defects before deployment.

Effective testing improves software quality and reduces the chance that defects will reach production environments (Tsui et al., 2018).

Testing Team and Responsibilities

Project Manager

The project manager oversees testing, monitors progress, approves the testing schedule, and determines release readiness.

Tester

The tester creates and runs test cases, records results, reports defects, and confirms that fixes work correctly.

Developer

The developer investigates and fixes defects found during testing and assists with troubleshooting.

User Acceptance Tester

End users take part in acceptance testing to confirm that the application meets business and user requirements.

Test Methodology

The project will use multiple levels of testing.

Unit Testing

Unit testing checks individual components, including registration, login validation, enrollment features, and database queries.

Integration Testing

Integration testing confirms that application components connect correctly with the MySQL database and exchange data properly across system modules.

System Testing

System testing reviews the complete application to confirm that it meets all functional requirements.

User Acceptance Testing

User acceptance testing confirms that the system meets end-user expectations and supports required business processes.

Regression Testing

Regression testing will be completed after defects are fixed to ensure that changes do not create new issues in areas that previously worked. Using several testing levels increases confidence that requirements have been met and defects have been found before deployment (Pressman & Maxim, 2020).

Test Estimated Effort

Testing for this project is estimated to take about 30 hours.

| Testing Activity | Estimated Hours |
| --- | --- |
| Test Planning | 4 |
| Unit Testing | 8 |
| Integration Testing | 6 |
| System Testing | 6 |
| Regression Testing | 3 |
| User Acceptance Testing | 3 |
| Total | 30 |

This schedule may change if critical defects are found during testing.

Incident Reporting Strategy

All defects found during testing will be documented through an incident reporting process. Each report will include:

- Defect identification number

- Description of the defect

- Steps to reproduce the issue

- Severity classification

- Screenshots or supporting evidence

- Date reported

- Assigned owner

- Current status

Incident reports will remain open until the issue is fixed, retested, and verified by the testing team. This process supports accountability and traceability throughout testing. A structured incident reporting process also improves defect tracking and supports quality assurance throughout the project life cycle (Tsui et al., 2018).

Defect Classification

Defects will be grouped by severity.

Critical

Defects that cause system crashes, database corruption, security risks, or complete loss of functionality.

High

Defects that affect major functions, such as user login, registration, or course enrollment.

Medium

Defects that affect non-critical features when a workaround is available.

Low

Minor visual or text issues, such as formatting problems, spelling errors, or display inconsistencies.

Configuration Management Strategy

Configuration management will be handled through Git and GitHub. Version control will support:

- Change tracking

- Source code management

- Backup and recovery capabilities

- Branch management

- Release version control

All changes will be documented and reviewed before being added to the main codebase. Configuration management helps keep the system stable and lowers the risk of introducing new defects. Version control and configuration management also help development teams maintain consistency and manage changes throughout software development (Pressman & Maxim, 2020).

Testing Tools

The following tools will support testing throughout the project.

XAMPP

Used for the local development and testing environment.

phpMyAdmin

Used to manage and check database records.

GitHub

Used for source code management and version control.

Google Chrome

Used for browser-based testing and compatibility checks.

Microsoft Edge

Used to confirm the application works across browsers.

MySQL

Used to store application data and verify database operations.

Exit Criteria

Testing will end when the following conditions are met:

- All planned test cases have been executed.

- No critical defects remain unresolved.

- All high-severity defects have been corrected and retested.

- Core system functions successfully pass testing.

- User acceptance testing has been completed.

- Testing documentation has been finalized.

Test Deliverables

The following items will be produced during testing:

- Test Plan

- Test Cases

- Test Execution Results

- Incident Reports

- Defect Tracking Log

- Final Test Summary Report

Conclusion

Testing helps ensure software quality, reliability, and user satisfaction. This test plan provides a clear approach for evaluating the Student Course Registration System through multiple testing levels and defined processes. By outlining responsibilities, incident reporting procedures, defect classifications, configuration management, and exit criteria, the project team can identify and resolve issues before deployment. Following this plan will help ensure the system is stable, secure, and ready for release.

References

Guru99. (2025). Test plan template: Sample document with web application example. https://www.guru99.com/test-plan-for-project.html

Pressman, R. S., & Maxim, B. R. (2020). Software engineering: A practitioner's approach (9th ed.). McGraw-Hill Education.

Spillner, A., Linz, T., & Schaefer, H. (2014). Software testing foundations (4th ed.). Rocky Nook.

Tsui, F., Karam, O., & Bernal, B. (2018). Essentials of software engineering (4th ed.). Jones & Bartlett Learning.